| Date | 12 Feb 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS91693 |
| Project Name | Exploratory analysis of rain fall data in India for agriculture |

- Purpose of Document

The purpose of this document is to describe the User Acceptance Testing (UAT) coverage, validation results, and observations for the project titled “Exploratory analysis of rain fall data in India for agriculture”. The UAT ensures that the application meets user expectations, supports rainfall data exploration, visualization, and reporting, and provides reliable outputs for agricultural decision support.

- Defect Analysis

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 1 | 1 | 0 | 2 |
| Duplicate | 0 | 0 | 1 | 0 | 1 |
| External | 0 | 1 | 0 | 0 | 1 |
| Fixed | 2 | 2 | 1 | 2 | 7 |
| Not Reproduced | 0 | 0 | 0 | 1 | 1 |
| Skipped | 0 | 0 | 1 | 0 | 1 |
| Won’t Fix | 0 | 0 | 0 | 1 | 1 |
| Totals | 2 | 4 | 4 | 4 | 14 |

- Test Case Analysis

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Data Loading & Cleaning | 6 | 0 | 0 | 6 |
| Rainfall Visualization | 8 | 0 | 0 | 8 |
| Statistical Analysis | 7 | 0 | 0 | 7 |
| Model Evaluation | 9 | 0 | 0 | 9 |
| Dashboard & Reporting | 6 | 0 | 0 | 6 |
| Security & Access | 4 | 0 | 0 | 4 |
| Total | 40 | 0 | 0 | 40 |

- UAT Results Summary

  - All major functional requirements were successfully validated.

  - Rainfall datasets were loaded, processed, and visualized without errors.

  - Statistical insights and model evaluation metrics were generated correctly.

  - Users were able to interpret rainfall trends through dashboards and reports.

  - The system is ready for final submission and demonstration.